## Slide 1: Project Review Presentation
Progress as of June 6, 2025

## Slide 2: Project Overview
Project Purpose and Objectives
  • A static web application for discovering hospitals in Busan.
  • Features: dynamic filtering, bilingual support, interactive rating.
  • Tech Stack: HTML, CSS, JavaScript (no backend).

## Slide 3: System Architecture
High-Level Architecture
  • Frontend-only static site.
  • Data stored in 'data/hospitals.js' as a JSON-like array.
  • Client-side logic in 'script.js' handles filtering, language toggle, and rating functionality.

## Slide 4: Code Screenshots
Key Code Sections (Insert screenshots):
  • 'script.js': renderCards, event listeners for filters, language toggle, and star-rating logic.
  • 'data/hospitals.js': JSON structure for hospital entries with bilingual fields.

## Slide 5: UI Screenshots
User Interface Screenshots (Insert images):
  • Homepage with hospital cards grid and filter navigation.
  • Expanded card view showing address, phone link, and 'Website' button.

## Slide 6: Current Progress
Project Completion Status (~75% complete):
  • Completed Features:
    - Dynamic filtering by hospital type.
    - Bilingual support (English/Korean) for UI text.
    - Interactive star-rating system using localStorage.
  • In-Progress / Remaining:
    - Backend integration for persistent ratings.
    - Deploy to GitHub Pages or another hosting service.
    - Responsive design improvements for mobile.

## Slide 7: Technical Challenges & Solutions
Key Challenges Faced
  • Implementing interactive star-rating:
    - Solution: Dynamically generated <i> elements and mouseover/mouseout event handlers.
  • Ensuring bilingual support:
    - Solution: Store text fields as objects with 'en' and 'ko' keys and update DOM based on selected language.

## Slide 8: Next Steps
Future Work and Enhancements
  • Implement backend API for persistent ratings and user data.
  • Deploy the application to GitHub Pages or Netlify.
  • Improve responsive design for mobile and tablet viewports.

## Slide 9: Thank You!
Questions?
Contact: your.email@example.com